# Project Initial Document (PID)

# Project Title: AI-Based Seed Purity and Weed Seed Classification

Domain: Agriculture | Algorithm: Custom CNN (from scratch)

Sustainable Development Goal: SDG 15 (Life on Land)

Team Identification

- SHAHZAIB KHAN | Student ID: SU92-MSAIW-S25-019

- TALHA BIN ASLAM | Student ID: SU92-MSAIW-F25-043

1. Problem Statement & Motivation

Agricultural productivity is heavily dependent on the quality of seeds. The presence of weed seeds, broken grains, or inert matter (dirt/debris) in a seed lot can reduce crop yields and spread invasive species. Manual inspection is slow and prone to human error. This project proposes an automated Computer Vision solution using a custom CNN to classify seed samples with high precision, ensuring food security and biodiversity.

2. Objectives & Success Criteria

- Primary Goal: Classify seeds into 4 categories: Pure Seed, Weed Seed, Broken Seed, and Inert Matter.

- Technical Constraint: Zero use of pre-trained models (Transfer Learning). All weights must be learned from scratch.

- Benchmark: Achieve a validation accuracy of ≥75% by the final epoch.

- Impact: Align with SDG 15 by preventing the introduction of invasive weed species into the land.

3. Proposed Methodology

- Data Acquisition: Collecting 400+ images per class via Google Drive.

- Preprocessing: Resizing to $128 \times 128$ and applying data augmentation (flips and rotations) to overcome the small dataset size.

- Architecture: A deep Convolutional Neural Network (CNN) featuring Batch Normalization for stability and ReLU for non-linearity.

- Optimization: Adam Optimizer with a StepLR Scheduler to fine-tune the "brain" in later training stages.

4. Project Timeline (50 Hours Total)

| Phase | Tasks | Duration |
| --- | --- | --- |
| Phase 1 | Initial Doc, GitHub Setup, SDG Research | 5 Hours |
| Phase 2 | Data Collection & Drive Sync | 10 Hours |
| Phase 3 | Model Architecture & Baseline Code | 12 Hours |
| Phase 4 | Hyperparameter Tuning (Reaching 75%+) | 15 Hours |
| Phase 5 | Final Report, Visuals, and Demo Video | 8 Hours |